Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS80982 |
| Project Name | Prosperity Prognosticator: Machine Learning for Startup Success Prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I can collect startup dataset for analysis. | 2 | High | Satish, Bhavana |
| Sprint-1 | Data Collection | USN-2 | As a developer, I can load dataset into the system. | 1 | High | Satish, Bhavana |
| Sprint-1 | Data Preprocessing | USN-3 | As a developer, I can clean missing and inconsistent values. | 1 | High | Bhavana, Shivkumar |
| Sprint-1 | Data Preprocessing | USN-4 | As a developer, I can create required features for model training. | 3 | High | Bhavana, Shivkumar |
| Sprint-2 | Data Visualization | USN-5 | As a developer, I can create graphs to understand startup data. | 2 | Medium | Siva ram krishna |
| Sprint-2. | Model Building | USN-6. | As a developer, I can train a Random Forest model. | 5 | High | Bhavana, Shivkumar |
| Sprint-2. | Model Evaluation | USN-7.. | As a developer, I can evaluate model accuracy and performance. | 3 | High | Bhavana, Shivkumar |
| Sprint-2. | Model Deployment | USN-8.. | As a developer, I can integrate the model with Flask application. | 3 | High | Siva ram krishna |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | 15 Feb 2026 | 19 Feb2026 | 9 | 20 Feb |
| Sprint-2 | 15 | 6 Days | 19 Feb 2026 | 20 Feb 2026 | 15 | 20 Feb |

Velocity:

Velocity = Total Story Points Completed / Number of Sprints

Velocity = (9 + 15) / 2

Velocity = 12 Story Points per Sprint

Burndown Chart:

A burndown chart represents the amount of work remaining in the project over time. It helps track the progress of each sprint and shows whether the team is completing tasks as planned. In this project, the burndown chart is used to monitor the completion of data preprocessing, model building, and deployment activities across the sprints.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts