Sprint, Epic, Story and Story Point

A Sprint is a fixed duration in which the project team works to complete a set of tasks.
An Epic is a major phase of the project that is too large to complete in a single sprint and is therefore divided into smaller tasks.
A Story is a small activity that forms part of an Epic.
A Story Point represents the effort required to complete a task.

Story Points used in this project:

1 – Very Easy task
2 – Easy task
3 – Moderate task
5 – Difficult task

Sprint 1

Data Collection (Epic 1)

- Collecting startup dataset (USN1) – 2

- Loading dataset into system (USN2) – 1

Data Preprocessing (Epic 2)

- Handling missing values (USN3) – 3

- Creating new features and fields (USN4) – 3

- Handling inconsistencies in data (USN5) – 3

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Data Analysis & Visualization (Epic 3)

- Creating bar charts (USN6) – 2

- Creating pie charts (USN7) – 2

- Creating line charts (USN8) – 2

- Generating correlation heatmap (USN9) – 4

Model Building (Epic 4)

- Training Random Forest model (USN10) – 5

Application Development (Epic 5)

- Developing Flask web application (USN11) – 5

Total Story Points in Sprint 2 = 2 + 2 + 2 + 4 + 5 + 5 = 20

Total Story Points

Sprint 1 = 12
Sprint 2 = 20

Total Story Points = 12 + 20 = 32

Number of Sprints = 2

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32 / 2

Velocity = 16 Story Points per Sprint